**PROJECT PLANNING PHASE MILESTONE**

**AND ACTIVITY LIST**

|  |  |
| --- | --- |
| **DATE** | **18 October 2022** |
| **TEAM ID** | **PNT2022TMID39954** |
| **PROJECT NAME** | **AI-Baesd Food Demand Forecasting** |

|  |  |  |
| --- | --- | --- |
| **TITLE** | **DESCRIPTION** |  |
| **LITERATURE SURVEY**  **AND INFORMATION**  **GATHERING** | Prepare literature for the selected project and gathering information. | 19 October 2022 |
| **PREPARE EMPATHY MAP** | Prepare empathy map canvas to capture the user pains and gains  ,prepare list of problem statement. | 19 September 2022 |
| **IDEATION** | List the by organising the brainstorming section and prioritize the top three ideas based on the flexibility and importance. | 22 September 2022 |
| **PROPOSED SOLUTION** | Prepare the processed solution document ,which includes the novelty , flexibility of ideas business model, social impact, scalability of solution etc. | 29 September 2022 |
| **PROBLEM SOLUTION FIT** | prepare problem -solution fit document. | 30 September 2022 |
| **SOLUTION**  **ARCHITECTURE** | Prepare solution architecture development. | 28 September 2022 |

|  |  |  |
| --- | --- | --- |
| **CUSTOMER JOURNEY** | prepare the customer journey map to understand the user intersection and experience with the application (entry to exit). | 18 October 2022 |
| **FUNCTIONAL REQUIREMENTS** | prepare the functional requirements documents. | 3 October 2022 |
| **DATA FLOW DIAGRAMS** | draw the data flow diagram and submit for review. | 15 October 2022 |
| **TECHNOLOGY ARCHITECTURE** | prepare the technology architecture diagram. | 15 October 2022 |
| **PREPARE MILESTRONE AND ACTIVITY LIST** | Prepare the milestone and activity list of the projects. | 30 October 2022 |
| **SPRINT DELIVERY PLAN** | Prepare the sprint delivery plan of the project. | 02 November 2022 |
| **PROJECT**  **DEVELOPMENT-**  **DELIEVERY OF SPRINT**  **1** | Develop and submit the develop code by testing it. | 06 November 2022 |
| **PROJECT**  **DEVELOPMENT-**  **DELIEVERY OF SPRINT**  **2** | Develop and submit the developed code by testing it. | 08 November 2022 |
| **PROJECT**  **DEVELOPMENT-**  **DELIEVERY OF SPRINT**  **3** | Develop and submit the developed code by testing it. | 12 November 2022 |
| **PROJECT**  **DEVELOPMENT-**  **DELIEVERY OF SPRINT**  **4** | Develop and submit the developed code by testing it. | 16 November 2022 |